## Slide 1: The Great Audio Race
Created by: That1Group
Designed by: Brandon Scott, Andrew Rauh, Andrew Lees, Taran Pennebacker

## Slide 2: Agenda
About the game.
Relevance to the topic.
Status of game.
Closing remarks.

## Slide 3: Basic Game Description
Racing through space.
Implementation of music.
Movements of user within game.
Positioning of obstacles in levels.
Earning of points for the user.

## Slide 5: Main Algorithm - Math
Fourier Transform
  ∫f(t)cos(ωt) dt
Fourier Windowing
  ∫f(t)cos(ωt)*e-(t-to)/(s^2) dt
Fast Fourier Transform
  ∫f(t)cos(ωt)*e-(t-to)/(s^2) * cos(ωt)dt

## Slide 6: Code Behind the Game
Collision with a group of sprites.
Creation of multiple difficulty levels.
Generate obstacles based on frequency.
Implementation of the algorithm.

## Slide 7: Graphics
Use of Autocad for sprite creation.
Use of Seashore for image editing.
Use of GIMP to finalize images.

## Slide 8: Relevance to Autism Spectrum Disorder (ASD)
    User motion control and reaction to obstacles.
    User ability to react to multiple stimuli.
    User reaction to change in frequency of sound.

## Slide 9: Tasks
Collect data and analyze frequency.
Create initial game menus.
Map sprites to respond to input.
Create skeleton of first few levels.
Have basic collision detection.
Add major features.
Debug code by testing.

## Slide 10: Gantt Chart
Chart: 
| Collect Data and Analysis of Frequency | Create Initial Game Menu | Analyize Data and Collect of Beats Per Minute (bpm) | Map Sprites to Respond to Collected Data | Set-Up Basic Window | Response of Sprite to User Input | Create Skeleton of the First Several Levels | Have Basic Collision Detection Between Obstacles and Main Player | Finish User Interface | Add Features and More Complete Setting to Menus | Impliment More Advanced Mapping of Game Sprites to Audio | Debug Code by Testing | Develop and Polish More Levels of Game and Set Options for Difficulty and Rate of Game Play
 | 40843 | 40843 | 40845 | 40845 | 40850 | 40850 | 40851 | 40853 | 40856 | 40857 | 40859 | 40867 | 40868
Completed | 11 | 7 | 10 | 8 | 4 | 5 | 0 | 2 | 0 | 0 | 0 | 0 | 0
Remaining | 6 | 0 | 5 | 0 | 0 | 3 | 10 | 0 | 4 | 6 | 10 | 2 | 3

## Slide 11: Tasks Completed
Create initial game menus and windows.
Map sprites to respond to input.
Have basic collision detection.

## Slide 12: Tasks Remaining
Collect data and analyze frequency.
Have sprite respond to user input.
Finish and finalize user interfaces.
Create skeleton of levels.
Implement advanced music selection.
Debug and clean up code.

## Slide 13: Conclusion
Where our progress is overall.
When our estimated time of finish is.
What could be our possible difficulties.
Why The Great Audio Race will succeed.

## Slide 14: Contact Information
The Great Audio Race Team:
Brandon Scott
  Email: bjpscott@umich.edu
  Phone: 517-227-6662
  Twitter: BrandonJPScott
Andrew Rauh
  Email: arauh@umich.edu
  Phone: 313-300-1749
  Twitter: a_j_r
Taran Pennebacker
  Email: pennetar@umich.edu
  Phone: 941-224-8130
  Twitter: TaranItUpp
Andrew Lees
  Email: amlees@umich.edu
  Phone: 734-834-2720
  Twitter: N/A