## Slide 1: The Great Audio Race
Created by: That1Group
Designed by: Brandon Scott, Andrew Rauh, Andrew Lees, Taran Pennebacker

## Slide 2: What’s on topic for today?
Social appeal of the game.
About the final game.
Status of game.
Test run of game.
Closing remarks.

## Slide 3: Why The Great Audio Race?
Relevance to Autism Spectrum Disorder.
Reaction to multiple stimuli.
Reason why the game is prevalent.

## Slide 4: What is The Great Audio Race?
User racing through space.
User dodging obstacles.
User reacting to multiple stimuli.
User collects rewards throughout level.

## Slide 6: How’d we create The Great Audio Race?
Fourier Transform
  ∫f(t)cos(ωt) dt
Fourier Windowing
  ∫f(t)cos(ωt)*e-(t-to)/(s^2) dt
Fast Fourier Transform
  ∫f(t)cos(ωt)*e-(t-to)/(s^2) * ∫f(t)cos(ωt)dt

## Slide 7: How does The Great Audio Race work?
Collision with a group of sprites.
Creation of multiple difficulty levels.
Generate obstacles based on frequency.
Implementation of the algorithm.

## Slide 8: How was The Great Audio Race Designed?
Use of Autocad for sprite creation.
Use of Seashore for image editing.
Use of GIMP to finalize images.

## Slide 9: What’re the tasks for The Great Audio Race?
Collect data and analyze frequency.
Create initial game menus.
Map sprites to respond to input.
Create skeleton of first few levels.
Have basic collision detection.
Add major features.
Debug code by testing.

## Slide 10: Gantt Chart
Chart: 
| Collect Data and Analysis of Frequency | Create Initial Game Menu | Analyize Data and Collect of Beats Per Minute (bpm) | Map Sprites to Respond to Collected Data | Set-Up Basic Window | Response of Sprite to User Input | Create Skeleton of the First Several Levels | Have Basic Collision Detection Between Obstacles and Main Player | Finish User Interface | Add Features and More Complete Setting to Menus | Impliment More Advanced Mapping of Game Sprites to Audio | Debug Code by Testing | Develop and Polish More Levels of Game and Set Options for Difficulty and Rate of Game Play
 | 40843 | 40843 | 40845 | 40845 | 40850 | 40850 | 40851 | 40853 | 40856 | 40857 | 40859 | 40867 | 40868
Completed | 11 | 7 | 10 | 8 | 4 | 5 | 0 | 2 | 0 | 0 | 0 | 0 | 0
Remaining | 6 | 0 | 5 | 0 | 0 | 3 | 10 | 0 | 4 | 6 | 10 | 2 | 3

## Slide 11: What tasks are complete?
Create initial game menus and windows.
Map sprites to respond to input.
Have basic collision detection.

## Slide 12: What do we still have to do?
Collect data and analyze frequency.
Have sprite respond to user input.
Finish and finalize user interfaces.
Create skeleton of levels.
Implement advanced music selection.
Debug and clean up code.

## Slide 13: TEST THE GAME HERE
We will put a test of the game on this slide

## Slide 14: What did we cover?
The social aspects of the game.
The final product’s ins and outs.
The progress of the product thus far.
The testing of the final product.

## Slide 15: Contact Us?
The Great Audio Race Team:
Brandon Scott
  Email: bjpscott@umich.edu
  Phone: 517-227-6662
  Twitter: BrandonJPScott
Andrew Rauh
  Email: arauh@umich.edu
  Phone: 313-300-1749
  Twitter: a_j_r
Taran Pennebacker
  Email: pennetar@umich.edu
  Phone: 941-224-8130
  Twitter: TaranItUpp
Andrew Lees
  Email: amlees@umich.edu
  Phone: 734-834-2720
  Twitter: N/A